H2020-ICT-2016-2

RIA

Project-ID: 761329

WORTECS

Networking research beyond 5G

| Project ID: | 761329 |
| --- | --- |
| Project Title: | WORTECS (Wireless Optical/Radio TErabit CommunicationS) |

| Document Number: | /v0 |
| --- | --- |
| Document Title: | Minutes of 5th meeting |
| Source Activity: | Project leader |
| Editor: | O. Bouchet |
| Authors: | O. Bouchet, R. Legouable, R. Singh |
| Status / Issue: | 1.0 |
| Date Last Change: | 20/00/2018 |
| File: | 2018-02-16-Wortecs-Board-5thMeeting_Minutes |

| Document History: |  |
| --- | --- |
| 12/09/2017 | Document created O. Bouchet |
| 16/02/2018 | V1 O. Bouchet |

1 - List of Participants

| Partner | First name | Name | Available |
| --- | --- | --- | --- |
| Orange | Olivier | Bouchet | ok |
|  | Christian | Gallard | ok |
|  | Danielle | Pelé | ok |
| Oledcomm | Jorge | Garcia | ok |
| B-COM | Rodolphe Stephane Guillaume | Legouable Paquelet Vercasson | ok ko ok |
| PureLifi | David Mir | Sewell Ghoraoshi | ko ok |
| UXOF | Dominic Ravinder | O'Brien Singh | ok ok |
| ULPGC | Victor Rafael | Yannez Perez-Jimenez | ko ko |
| IHP | Marcin Vladica | Brzozowski Sark | ok ok |

2 - Agenda

- Exchange with European Commission and Project Officer

- WP presentations status

  - WP1 (Olivier)

  - WP2 (Christian)

  - WP3/4 (Rodolphe/Guillaume)

  - WP5 (Dominic/Ravinder)

- AOB

  - Next WORTECS Board meeting (All)

  - …

3 - Discussions notes

3.1 - WP1 – see document 2017_11_24_Wortecs

- Request from EC

- Workshop "Towards TeraHertz Communications" : https://ec.europa.eu/digital-single-market/en/news/agenda-available-and-registrations-are-open-towards-terahertz-communications-workshop

  - Bruxelles (Belgium) - 7th of March 2018 (from 8h30 to 18h00) - EC Beaulieu building (BU 25 0/S1)

  - Next phone call will be define next week

  - WORTECS partners chair a session and provide 3 papers

- WORTECS session 1 Paper proposals as Chair

- DELIVERABLE Status

Administrative item

- Funding (IHP):

  - Checked amount from IHP – Ok

  - Needs some regulation

  - First, provide amendement to EC web site

- integrate « Third party » (ULP):

  - Integrate « Third party » to the Grant Agreement (GA)

  - Third party is a Fondation from University of Las Palmas and this fondation manage administrative and financial aspect

  - Provide amendement to EC web site

- WORTECS Project change request

  - Question to EC project Officer

  - Answer is: Funding regulation and Thrid party can be propose on the same amendement but have to be done via EC Web site process

  - Orange (project leader) will propose amendements to EC web site

Management Handbook

- First draft available

- Comments from EC Project Officer have been included

- Will be proposed on web site for comments

- Final validation process during Las Palmas physical meeting

Reporting periods

- EC Form C (Quarter)

  - PM ressources/ WP and Budget

  - Equipment

  - Travel

  - Other direct cost

- Contact: René Florent KEFFA – Administrative and financial manager (reneflorent.keffa@orange.com)

- Waiting for partner file (end of January !)

- Still works on aggregation process will be presented during Physical meeting

- Version sent (orange for instance)

Communication

- Press release – Kick Off

  - Ok Available On Web Site

  - Now version on WORTECS Web site

    - French (ORA)

    - German (IHP)

    - Spanish (ULP)

Tools and Support services

- Please use IE instead of Firefox to open Coopnet tool

- WEB Site: https://wortecs.cms.orange-labs.fr/

- Orange still finalize the access right process…

  - Public part - ok

  - Private part- partial ko ! – ok for some of you

- Training session

  - Need a 2nd session ? - No needs currently

- Process for Private part access

  - For Orange people:

    - Plug in on WORTECS web site

    - CUId and internal password

    - Ok for Public area, Ko for Private area

    - Then, Olivier creates right access.

  - For not Orange people:

    - Received Email with CUId (Login) and password few days or week ago

    - First connexion with CUId and Password on WORTECS web site

    - Ok for Public area, Ko for Private area

    - Then, Olivier creates right access.

3.2 - WP2

No activities

3.3 - WP3 – see document WP3_board_meeting_20180216

- Guillaume’s arrival  as WP3 leader and radio technical expert

- Update of the WP3 WORTECS web site

- Description of the complete Tx/Rx schemes

- with the multiple interfaces to be considered

- Study about video format adaptation

  - Graphical video resolution

  - Video connector type

  - Head mounted display type

- Modelisation of the cave and the showroom for channel propagation modelling

- On the optical side

  - Discussions about optical sources to use

  - Checking of the regulation about safety

  - Proposal of a complete Tx/Rx scheme for V1 demonstrator (1Gbps as objective)

  - Specific design of AFE and optical antenna

  - Link budget and SNR requirement in definition

  - Orange receive a “green light” to canvass “Orange Expert Team – Future Network (NoF)” about MAC protocols available (wireless and wired) and eventually suited for WORTECS PoC

  - Orange will investigate “Home Plug Protocol” device and “Smart Tracking Switch” approach.

- On the radio side

  - V1 demonstrator @4Gbps/user (at least 2 users will be supported)

  - IHP is in charge of the Tx/Rx baseband transmission

  - 60 GHz for the analog part based on AD HMC6300/01 (in support with b<>com about phase noise evaluation)

  - b<>com in charge of implementing a high throughput LDPC (de)coding scheme (10 Gbps) for the V2 demo

  - V2 demonstrator based on 240 GHz (no-real time transmission TBD)

- First description of the MAC layer 2.5 by IHP

  - Discussions on going to support V2 demonstrator requirements

- Proposal of the IR3.1 template (with editing splitting)

  - Deliverable due to M9 (May 2018) “Definition and evaluation of first advanced wireless radio and OWC components (RF and digital) for virtual reality use-case transmission (BCM)”

  - Discussion during the next F2F meeting for template final validation

  - Objective to collect the partner’s contributions for the 3rd of April

  - Orange provide first draft on Optical Wireless Communication system including MAC layer, Tracking and wireless energy as ToC (WORTECS WP3 part – document: wortecs_id3.1_gbps_specification_ora_v01.docx).

3.4 – WP4

See 3.3 section

3.5 – WP5 – see document 20180216 WP5

Information from European Commission and Request

- Information from EC about dissemination

  - See Mail! Common Dissemination Booster (CDB) service

  - Deadline out (30th November 2017 !) - Ready for 2018 !

  - 5 services offer by the EC and Free of Charge

- Request from EC

  - See Mail here under! Communication with Video: Scenario?, animation ?, interviews ?, time ?

Remind !

- Task 5.1 –ULP - Table of Content !

  - Dissemination of WORTECS’s research/development results to draw attention from research community worldwide as well as public and other stakeholders

- Task 5.2-PLF - Table of Content !

  - Standardisation activities such as coordination and contributions influencing the relevant standardisation bodies and fora.

  - Orange will send a Word template to PLF

Dissemination plans-individual

- See document: DisseminationStatus: dissemination_status_february_2018.xlsx temporary on WP1 part

- Desirable conferences mentionned :

  - VRST from BCM

  - SPIE from ORA :

    - SPIE 250 words text abstract and 100 words text requested by the conference chair (Topic: Atmospheric and Space Optical Systems)

    - Title: Optical wireless technology for Terabit’s capability with Virtual Reality use case. Proposal sent: 7 February 2018.

    - Green light from authors & Ok from WORTECS Board

    - Ask to EC project Officer

  - ICC 2018 – OWC Workshop

    - ULP

    - Ok from WORTECS Board

  - IEEE TMTT

    - IHP

    - Ok from WORTECS Board

  - CSNDSP and other from ULP ?

  - Proposal from other partners during 2018

Dissemination: project level

- Special session request

  - EuCNC 2018, 18-21 June, Slovenia

  - Session: 5G and Beyond

    - Lead: Claudio Paoloni, University of Lancaster

    - Projects involved: DREAM, EPIC, TERAPOD, TERRANOVA, ULTRAWAVE, and WORTECS

    - Given the commonalities in the projects, the special session will be beneficial both in terms of knowledge exchange and having a presence in the main comms conference venue in EU.

    - At this stage, Claudio needs a title of the talk and presenter information from WORTECS.

  - WORTECS Board decline the invitation – too late to propose something and somebody

  - Next session - EuMW 2018 (25-27 Sep-2018; Madrid, Spain).

- Proposals Other upcoming venues

  - EuMW 2018 (25-27 Sep-2018; Madrid, Spain).

  - EUCNC 2018 Ljubljana, Slovenia, June 18-21,

    - https://www.eucnc.eu/call-for-workshops/

  - IRMWW-THz 2018,  Nagoya, Japan Sept 9 - 14,

    - http://www.irmmw-thz2018.org/about.html , No Date Specified,

    - Abstract Submission DL: 31 March 2018.

  - ECOC 2018, Roma, Italy

    - Regular Submission DL: 16 April 2018

    - Demo Session paper DL: 16 May 2018

  - IEEE Globecom 2018 Abu Dhabi, UAE, Dec 9 - 13,

    - http://globecom2018.ieee-globecom.org/authors/call-symposium-papers

    - Deadline 25th Feb 2018

  - IEEE ICC 2019 Shanghai, China

    - http://icc2019.ieee-icc.org/call-submissions

    - Deadline 15th July 2018.

  - IRMWW-THz 2019, Paris, France, Sept 1 - 6,

    - (No Site Yet),

    - No Deadline Yet

  - IEEE Globecom 2018, Abu Dhabi, UAE,

    - Dec 9 – 13

    - Regular Submission DL: 15 April 2018

    - OWC-WS DL: late June 2018.

- WORTECS partners should produce a WORTECS overview paper and/or presentation by M12.

  - Questions concerning a paper

    - Feasibility-project too broad for one paper?

    - Target Journal

    - Length?

  - Presentation

    - Core project information-standard and usable by all

    - Add individual information

Press release

- Inform WP5 leader about any communication strategy and/or result (See House Rules)

Standardisation activities

- 802.15 (TG7r1, TG13, IGTHz)

  - March 4-9, 2018, Hyatt Regency O'Hare, Rosemont, IL, USA, 802 Plenary Session.

  - May 6-11, 2018, Marriott Hotel, Warsaw, PL, 802 Wireless Interim Session.

  - July 8-13, 2018, Manchester Grand Hyatt, San Diego, CA, USA, 802 Plenary Session.

  - September 9-14,  2018, Hilton Waikoloa Village, Kona, HI, USA, 802 Wireless Interim Session.

  - November 11-16, 2018, Marriott Marquis Queen's Park,  Bangkok, TH, 802 Plenary Session.

- ITU ?

- Target and Feedback from PLF ?

4 - Any Other Business

RAS

- - Next meeting

- Next physical meeting : Spring physical meeting will be held by ULP (Las Palmas – Spain)

  - Universidad de Las Palmas, C/ Juan de Quesada 30, Las Palmas de Gran Canaria, 35001, Spain

  - Date: Tu 13th & We 14th of March 2018

  - We propose 1 period for a 2 days meeting. The agenda structure will be the same as Rennes: two days

  - Orange will send V1 version agenda (no change since the last once)

  - How many people from each partner will come

    - ORA: 3

    - OLD: 2

    - BCOM: 3

    - PLF: 1

    - UXOF: 2

    - IHP: 2

6 - Decisions taken and Action Points

| AP N° | WHO | WHAT | WHEN |
| --- | --- | --- | --- |
| 1 | ORA (Olivier) | Provide Draft minutes by mail and on WORTECS web site, agenda next physical meeting by mail and on WORTECS web site, WORTECS Draft Management HandBook on WORTECS web site (WP1 part) | 2018/02/22 |
| 2 | ORA | Provide a ToC on Standardisation to PLF | 2018/02/22 |
| 3 | ORA (Olivier) | Check the process login/password to partner for WORTECS web site private access area. | 2018/03/07 |
| 4 | ORA (Olivier) | Start the amendment process on EC Web site | Before next physical Board meeting |
| 5 | ORA (Olivier) | Ask to EC project Officer for SPIE Conference | 2018/02/23 |
| 6 | PLF | Provide ToC for deliverable 5.2 | ASAP |
| 7 | ULP | Provide ToC for deliverable 5.1 | ASAP |
| 8 | ULP | Fill the WORTECS dissemination document (on the web site: https://wortecs.cms.orange-labs.fr/working-projects/wp1 ) | Next week |
| 9 | OXF | Provide information and resume about 5 services offer by EC (CDB) and WORTECS video presentation face to EC request | Before next physical Board meeting |
| 10 | All | Send Reporting XLS file filled | ASAP |